Epic : Payment

Features :

* Credit Card Payment
* Debit Card Payment
* UPI Payment
* EMI Payment
* COD

User Stories :

1. Credit card payment
2. Enter and save credit card details
3. Validate credit card information

2) Debit Card Payment

a.Enter and save debit card details

b.Validate debit card information

3) UPI Payment

a.Enter UPI ID or select UPI app

b.Process UPI payment confirmation

4) EMI Payment

a.View EMI plans and interest rates

b.Select EMI plan and process payment

5) COD

a.Select COD as payment method

b.Confirm order without upfront payment

Tasks :

1. Enter and save credit card details

a.Build UI layer - 8 hrs

b.Build API layer - 12 hrs

c.Build DB layer - 6 hrs

1. Validate Credit Card information

a.Build UI validation - 4 hrs

b.Build API validation - 8 hrs

c.Build DB - 4 hrs

1. Enter and save debit card details

a.Build UI layer - 7 hrs

b.Build API layer - 10 hrs

c.Build DB layer - 5 hrs

1. Validate debit card information

a.Build UI validation - 4 hrs

b.Build API validation - 7 hrs

c.Build DB - 3 hrs

1. Enter UPI ID or select UPI app

a.Build UI layer - 6 hrs

b.Build API layer - 10 hrs

c.Build DB layer - 4 hrs

1. Process UPI payment confirmation

a.Build UI - 4 hrs

b.Build API - 8 hrs

c.Build DB update layer - 4 hrs

1. View EMI plans and interest rates

a.Build UI layer - 7 hrs

b.Build API layer - 9 hrs

c.Build DB layer - 5 hrs

1. Select EMI plans and process Payment

a.Build UI layer - 6 hrs

b.Build API layer - 10 hrs

c.Build DB payment record update - 5 hrs

1. Select COD as payment method

a.Build UI layer - 4 hrs

b.Build API layer - 6 hrs

c.Build DB layer - 3 hrs

1. Confirm order without upfront payment(COD)

a.Build UI confirmation - 3 hrs

b.Build API layer - 7 hrs

c.Build DB - 4 hrs